Evaluation Design — Mid-Term Evaluation of Ghana's National Open Defecation Free (ODF) and Safely Managed Sanitation (SMS) Plan

Prepared by DC&A Hub  |  Inception-stage evaluation design (first draft for expert review)

Status note. This is a first-draft evaluation design for expert and client review. Choices marked [REVIEW] are inception-dependent and must be confirmed during the inception phase. Choices marked [ASSUMPTION] reflect inferences DC&A Hub has made in the absence of a dedicated evaluation Terms of Reference (ToR). No baseline figures, sample frames, or findings are asserted here — illustrative sample sizes are flagged [REVIEW] and exist only to size the effort.

[ASSUMPTION] — Framing of this design. The available ToR (UNICEF) is a *framework-development* assignment, not a classic evaluation ToR. However, that ToR explicitly requires evaluation of the programme's outcomes and impact, plus Annual Joint Sector Reviews and Mid-Term and End-of-Term Reviews of the National ODF & SMS Plan. Accordingly, DC&A Hub has designed an evaluation OF the National ODF & SMS Plan (the Plan/programme is the evaluand), treated as a mixed-methods Mid-Term Evaluation (MTE). The evaluation purpose, type, scope, and timing should be confirmed against a dedicated evaluation ToR.

# 1. Understanding of the assignment

## 1.1 The evaluand

We understand the evaluand to be Ghana's National Open Defecation Free (ODF) and Safely Managed Sanitation (SMS) Plan — a long-term national sanitation programme comprising a perspective framework to 2057 and a detailed five-year implementation plan. The Plan is led by the Ministry of Local Government, Chieftaincy and Religious Affairs (MLGCRA), working with the National Development Planning Commission (NDPC), the Office of the Head of the Local Government Service (OHLGS) and the Ghana Statistical Service (GSS), with support from UNICEF, and forms part of the African Sanitation Systems Strengthening Programme. Progress is tracked through an upgraded Basic Sanitation Information System (BaSIS).

The Plan's results logic spans two intertwined ambitions:

Sanitation service delivery — moving households, institutions and public places along the full sanitation service chain: containment → transport (emptying) → treatment → reuse/safe disposal; and

Systems strengthening — building the governance, financing, capacity, regulation, monitoring and behaviour-change “building blocks” that make service delivery durable.

The Plan articulates a results chain of inputs → outputs → outcomes → impact and aligns with international monitoring frameworks: WHO/UNICEF JMP, GLAAS, WASSMO, NGOR, ASPAT and SMOSS.

## 1.2 Purpose of the evaluation

We understand the MTE's purpose to be both accountability (an independent assessment of whether the Plan is on track to deliver its intended ODF and safely-managed-sanitation outcomes and impact) and learning (actionable, mid-course recommendations to strengthen implementation, systems and equity for the remainder of the implementation period). [REVIEW] The relative weight of accountability vs learning should be confirmed.

## 1.3 Intended users

UNICEF — programme support, accountability to donors, course correction.

MLGCRA — programme owner; uses findings to steer national implementation.

NDPC, OHLGS, GSS — planning, local-government capacity, and the statistical/M&E system (BaSIS).

Sector stakeholders — regional coordinating councils, MMDAs, Environmental Health and Sanitation Directorates/Units, development partners, CSOs/NGOs, private sanitation-service providers, and communities.

## 1.4 Type, scope and components

Type. [ASSUMPTION] Mixed-methods, theory-based, participatory Mid-Term Evaluation — primarily formative (improvement-oriented) with summative elements on progress to date.

Geographic scope. National, regional, and district (MMDA) levels, recognising that implementation happens at district level; fieldwork reaches communities including urban, rural, slums/informal settlements, and institutions/public places.

Time period. From the Plan's implementation start to the mid-term point. [REVIEW] Exact start date and MTE cut-off to be confirmed against Plan documents.

Components covered. Both the service-delivery strand (full service chain) and the systems-strengthening strand (governance, financing, capacity, regulation, BaSIS/monitoring, behaviour change/demand creation).

Criteria. All six OECD-DAC criteria (relevance, coherence, effectiveness, efficiency, impact, sustainability) plus a GESI/equity cross-cutting lens.

Exclusions. [REVIEW] Any geographies, time periods or components to be excluded should be confirmed.

# 2. Evaluation questions

Questions are organised by OECD-DAC criterion plus GESI/equity, and grounded in the Plan's results chain (inputs→outputs→outcomes→impact) and sanitation service chain (containment→transport→treatment→reuse/disposal). All questions are inferred from the framework ToR's stated review/evaluation needs and so carry [REVIEW], to be confirmed against a dedicated evaluation ToR at inception.

### Relevance

EQ1. To what extent does the National ODF & SMS Plan respond to Ghana's sanitation needs and to national and sub-national priorities, including underserved urban, rural, slum/informal-settlement, and institutional populations? [REVIEW]

EQ1.1 How well are the Plan's design and targets aligned with JMP/SDG 6.2 definitions of ODF and safely managed sanitation? [REVIEW]

EQ1.2 Does the Plan's design remain relevant given changes in context (demographic, urbanisation, climate, fiscal, institutional) since approval? [REVIEW]

### Coherence

EQ2. How coherent is the Plan internally (across service-delivery and systems-strengthening strands and across national/regional/district levels) and externally (with other WASH/development interventions, partners, and frameworks such as JMP, GLAAS, WASSMO, NGOR, ASPAT, SMOSS)? [REVIEW]

EQ2.1 How well are mandates and roles harmonised across MLGCRA, NDPC, OHLGS, GSS, UNICEF, MMDAs and partners (avoiding duplication/gaps)? [REVIEW]

### Effectiveness

EQ3. To what extent is the Plan achieving its intended outputs and outcomes along the sanitation service chain (containment, transport/emptying, treatment, reuse/safe disposal) at national, regional and district levels? [REVIEW]

EQ3.1 What progress has been made toward ODF status and safely managed sanitation against targets and milestones (where data exist)? [REVIEW]

EQ3.2 How effective have systems-strengthening efforts been (governance, regulation, capacity, financing, behaviour-change/demand creation, BaSIS)? [REVIEW]

EQ3.3 What is the Plan's programme maturity on a scaling continuum, and what factors enable or constrain scale-up? [REVIEW]

EQ3.4 What unintended effects (positive or negative) have emerged? [REVIEW]

### Efficiency

EQ4. How efficiently are inputs (financial, human, institutional, time) being converted into outputs and outcomes, and does the Plan represent value for money? [REVIEW]

EQ4.1 Are implementation processes, coordination and disbursement timely and cost-conscious relative to plans? [REVIEW]

EQ4.2 How well does BaSIS/the M&E system support efficient, evidence-based management, and what is the quality of its data (Data Quality Assessment)? [REVIEW]

### Impact

EQ5. What difference is the Plan making (or credibly likely to make) to sanitation outcomes and higher-level goals (health, dignity, environment, equity), and how robust is the contribution story given attribution challenges? [REVIEW]

EQ5.1 How are benefits and any harms distributed across population groups and geographies (urban/rural, slums/informal settlements, institutions/public places)? [REVIEW]

### Sustainability

EQ6. How likely are the Plan's results and underpinning systems to be sustained beyond current support (financing, capacity, regulation, ownership, behaviour, O&M of the service chain)? [REVIEW]

EQ6.1 What is the durability of ODF status and safely managed services (e.g. slippage, emptying/treatment continuity)? [REVIEW]

### GESI / equity (cross-cutting)

EQ7. To what extent does the Plan advance gender equality, social inclusion and equity — in design, implementation, results tracking and benefit distribution — for women, children, persons with disabilities, the poorest, and residents of slums/informal settlements? [REVIEW]

EQ7.1 Are results disaggregated and acted upon (sex, disability, age, location, wealth) within BaSIS and Plan reporting? [REVIEW]

# 3. Evaluation matrix

Every (sub-)question has at least one data source, at least one method, and an analysis approach; most triangulate ≥2 sources/methods. Columns follow the DC&A Hub template.

| # | Evaluation question | OECD-DAC criterion | Judgement criteria / indicators | Data sources | Data-collection methods | Analysis approach |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | EQ1 / EQ1.1 / EQ1.2 — Relevance to needs & priorities; alignment to JMP/SDG 6.2; continued relevance | Relevance | Alignment of objectives/targets with documented needs, national/sub-national priorities, and JMP/SDG 6.2 ODF & SMS definitions; reflection of underserved groups; responsiveness to context change | Plan & perspective-framework documents; national policies; JMP/GLAAS/SDG frameworks; needs assessments; MLGCRA/NDPC/UNICEF officials; community members | Document/secondary review; KIIs (national & regional); FGDs (communities incl. slums/informal settlements) | Framework analysis against relevance criteria; document–KII–FGD triangulation; gap analysis vs JMP/SDG definitions |
| 2 | EQ2 / EQ2.1 — Internal & external coherence; harmonised mandates/roles | Coherence | Consistency across strands and levels; complementarity (not duplication/gaps) with other efforts; role clarity; alignment with JMP/GLAAS/WASSMO/NGOR/ASPAT/SMOSS | Plan & coordination documents; partner programme docs; MoUs/role matrices; coordination minutes; KIIs (MLGCRA, NDPC, OHLGS, GSS, UNICEF, MMDAs, partners) | Document/secondary review; KIIs; (optional) stakeholder/actor mapping | Institutional/stakeholder mapping; thematic analysis of role clarity & complementarity; triangulation of documents vs KII accounts |
| 3 | EQ3 / EQ3.1 — Progress on outputs & outcomes along the service chain; progress to ODF & SMS targets | Effectiveness | Outputs/outcomes vs Plan targets/milestones (where data exist) at each service-chain stage; ODF coverage trends; SMS coverage trends | BaSIS data & dashboards; results framework/targets; sector & JSR reports; MMDA records; survey of households/institutions; KIIs; site observation | Document/BaSIS secondary review; structured survey; KIIs; site observation | Quantitative descriptive & disaggregated analysis vs targets/baseline where available; triangulation with qualitative & observation per service-chain stage |
| 4 | EQ3.2 — Effectiveness of systems strengthening | Effectiveness | Functionality gains in governance, regulation/standards, capacity, financing mechanisms, behaviour-change/demand creation, and BaSIS; building-block maturity | Systems/building-block documents; capacity-assessment & training records; BaSIS; KIIs (national, regional, MMDA, partners) | Document/secondary review; KIIs; (optional) self-assessment scoring | Building-block/maturity scoring; thematic analysis; triangulation across institutional levels |
| 5 | EQ3.3 — Programme maturity & scaling | Effectiveness | Position on a scaling continuum; strength of enabling factors for scale (leadership, financing, M&E, capacity, demand); bottlenecks | Plan & scaling/maturity frameworks (e.g. ASPAT-type); KIIs; sector reviews | Document review; KIIs; participatory maturity-scoring workshop | Maturity/scaling-continuum assessment; thematic synthesis of enablers/constraints; participatory validation |
| 6 | EQ3.4 — Unintended effects | Effectiveness / Impact | Identified unplanned positive/negative effects (equity, market, environmental) and their plausibility | KIIs; FGDs; observation; outcome-harvesting accounts | KIIs; FGDs; observation; outcome harvesting | Thematic analysis; outcome-harvesting substantiation; triangulation |
| 7 | EQ4 / EQ4.1 — Efficiency & value for money; timeliness of processes/disbursement | Efficiency | Input-to-output conversion; timeliness vs work plans; unit-cost/VfM indications (economy, efficiency); coordination/disbursement bottlenecks | Budgets/expenditure & financial reports; work plans vs actuals; KIIs (finance/programme); BaSIS milestones | Document/secondary financial review; KIIs | Budget-vs-actual & timeline analysis; VfM lens (economy/efficiency, qualitative where unit costs unavailable); triangulation |
| 8 | EQ4.2 — M&E/BaSIS quality & use (Data Quality Assessment) | Efficiency / Effectiveness | Completeness, timeliness, consistency, accuracy of BaSIS data; extent data drive decisions; DQA findings | BaSIS metadata & records; M&E SOPs; KIIs (GSS, M&E focal persons, MMDAs); spot data-verification at source | DQA (record-to-report verification); document review; KIIs | DQA scoring (data-quality dimensions); verification-ratio checks; thematic analysis of data use; triangulation |
| 9 | EQ5 / EQ5.1 — Impact & distribution of effects; contribution under attribution challenge | Impact | Plausible contribution to ODF/SMS outcomes and higher-level goals (health, dignity, environment); distribution of benefits/harms across groups & geographies | BaSIS & outcome data; survey; FGDs; KIIs; theory of change; secondary health/environment data where available | Structured survey; FGDs; KIIs; document/secondary review; outcome harvesting / contribution analysis | Contribution analysis against the theory of change; disaggregated quantitative analysis; thematic analysis of mechanisms; triangulation (contribution, not attribution) |
| 10 | EQ6 / EQ6.1 — Sustainability of results & systems; durability of ODF/SMS | Sustainability | Likelihood benefits persist (financing continuity, capacity, regulation, ownership, behaviour, O&M of emptying/treatment); ODF slippage risk; service-chain continuity | Plan sustainability/financing strategy; KIIs (national, MMDA, providers); FGDs; observation; BaSIS slippage indicators | Document review; KIIs; FGDs; site observation | Sustainability-factor (capacity/financing/ownership) analysis; slippage trend review; triangulation of risk evidence |
| 11 | EQ7 / EQ7.1 — GESI & equity in design, delivery, tracking, benefits | GESI / Equity (cross-cutting) | Gender-responsive & inclusive design; inclusive participation; disaggregated tracking in BaSIS/reporting and its use; equity of benefit distribution for women, children, persons with disabilities, poorest, slum/informal-settlement residents | Plan & GESI documents; BaSIS disaggregation; sex/disability-disaggregated survey; FGDs (women, persons with disabilities, slum/informal-settlement residents); KIIs (gender/social-inclusion focal persons) | Document/secondary review; disaggregated survey; FGDs (separate groups as needed); KIIs | Disaggregated quantitative analysis (sex, disability, age, location, wealth); equity-focused framework analysis; triangulation across groups |

# 4. Evaluation approach & design

DC&A Hub proposes a theory-based, mixed-methods, participatory design applied through a GESI/equity lens, consistent with the Plan's stated results chain and with our house practice of evidence-led, collaborative learning.

Theory-based. We reconstruct/validate the Plan's theory of change and results chain (inputs→outputs→outcomes→impact) and the sanitation service chain (containment→transport→treatment→reuse/disposal), then test where the causal logic holds, weakens or breaks. Because the Plan operates in a crowded sector, we use contribution analysis (EQ5) to make a credible contribution claim rather than over-reaching on attribution.

Mixed-methods (default). Quantitative breadth (BaSIS secondary data + a structured survey) is combined with qualitative depth (KIIs, FGDs, observation, selective outcome harvesting) so each question is answered from more than one angle.

Participatory. Stakeholders co-shape the work: an inception/kickoff meeting, participatory maturity/scaling scoring with sector actors (EQ3.3), and a multi-stakeholder validation workshop to co-create recommendations — adaptive, collaborative learning rather than a detached audit.

Anchored in BaSIS. BaSIS is both a data source (progress, coverage, disaggregation) and an object of evaluation (its data quality and use, via a DQA under EQ4.2). BaSIS outputs are not treated as ground truth without source verification.

GESI lens throughout. Disaggregation, inclusive methods, and explicit attention to marginalised groups are built into sampling, tools and analysis — not bolted on.

Multi-level. Evidence is gathered at national, regional and district (MMDA) levels and in communities, mirroring where implementation actually happens.

# 5. Sampling strategy

A multi-stage strategy combines purposive selection for qualitative depth with a structured (probability-based where feasible) survey for quantitative breadth. All figures below are illustrative `[REVIEW]` placeholders to size the effort; the real sample frame, population parameters and final numbers are unknown to DC&A Hub and must be set at inception using BaSIS and GSS frames, the desired precision, and the budget.

### 5.1 Stages

National — census of core institutions (MLGCRA, NDPC, OHLGS, GSS, UNICEF, key partners).

Regions — purposive selection reflecting diversity (urban/rural mix, performance, spread, presence of slums/informal settlements). Indicative: 4–6 regions [REVIEW].

Districts/MMDAs — purposive by criteria (implementation intensity, ODF/SMS performance, urban vs rural, informal settlements). Indicative: 2–3 MMDAs per region [REVIEW].

Communities & sites — purposive including urban, rural, slums/informal settlements, plus institutions/public places for observation. Indicative: 2–4 communities per MMDA [REVIEW].

### 5.2 Respondents & methods

KIIs (purposive). National institutions & partners; regional coordinating councils; MMDA officials and Environmental Health staff; private sanitation-service providers; CSOs/NGOs. Indicative: 40–60 KIIs [REVIEW].

FGDs (purposive). Community members, with separate groups where appropriate for women, men, youth, persons with disabilities, and slum/informal-settlement residents. Indicative: 24–36 FGDs [REVIEW].

Structured survey (probability-based where feasible). Households (and institutions/public places as a sub-sample) to estimate service-chain coverage and equity. Indicative: household sample sized to a stated precision (e.g. ±5%, 95% CI) once the frame is set [REVIEW] — final n depends on the frame, design effect (cluster), and disaggregation needs.

Observation. Service-chain verification at containment/emptying/treatment points and at institutions/public places, via a structured checklist.

### 5.3 Disaggregation

All quantitative data disaggregated by sex, disability, age, location (urban/rural/slum/informal), and wealth where feasible; qualitative sampling deliberately includes marginalised groups. Disaggregation dimensions to be finalised against BaSIS/GSS variables [REVIEW].

# 6. Data-collection methods & tools outline

This is a tool list/outline, not the full instruments; instruments are drafted and field-tested during inception.

Document / BaSIS secondary-data review protocol — Plan & perspective framework, results framework/targets, JSR and sector reports, budgets/expenditure, partner documents, JMP/GLAAS/WASSMO/NGOR/ASPAT/SMOSS references; structured BaSIS data-extraction template (coverage, service-chain, disaggregation, time series vs targets).

Structured survey questionnaire — household (and institution/public-place module): facility type & service-chain status, ODF/SMS indicators, equity/GESI items, satisfaction; digital data collection (CAPI) with GPS where appropriate.

KII guides (role-tailored) — separate guides for national institutions, regional, MMDA/EHSD, UNICEF/partners, and private service providers; cover all criteria, systems building blocks, maturity/scaling, and GESI.

FGD guides — community guides, with GESI-sensitive versions for women, persons with disabilities, and slum/informal-settlement residents; cover lived experience, norms, demand/behaviour, equity, ODF durability.

Observation checklist — service-chain site verification (containment, emptying, treatment, disposal/reuse) and institutional/public-place sanitation; condition, functionality, accessibility (incl. disability access).

Data Quality Assessment (DQA) tool — record-to-report verification at source vs BaSIS, scoring the data-quality dimensions (completeness, timeliness, accuracy, consistency, integrity).

(Optional) Maturity/scaling scoring template & outcome-harvesting template — for participatory maturity assessment (EQ3.3) and substantiated outcome statements (EQ3.4/EQ5).

# 7. Analysis plan

Quantitative. Descriptive and disaggregated analysis (sex, disability, age, location, wealth) of survey and BaSIS data; comparison to Plan targets/baseline where these exist (no invented baselines); cross-tabs and simple tests where appropriate; service-chain coverage estimates; DQA verification ratios. Cluster/design effects accounted for in survey estimates.

Qualitative. Thematic/framework analysis, coding KII/FGD/observation evidence against the evaluation questions and OECD-DAC criteria; building-block/maturity scoring; outcome-harvesting substantiation.

Contribution (EQ5). Contribution analysis against the validated theory of change — assembling the contribution story, testing rival explanations, stating confidence — rather than claiming clean attribution.

Triangulation. For every evaluation question, converge quantitative + qualitative + document/BaSIS evidence (per the matrix). Divergences are reported, not smoothed over.

Synthesis & validation. Findings synthesised by criterion and question, then tested in a multi-stakeholder validation workshop to co-create conclusions and recommendations.

# 8. Ethics & safeguarding

Informed consent. Voluntary, informed consent for all respondents; clear explanation of purpose, use, and the right to decline/withdraw; consent for any recording.

Confidentiality & data protection. Anonymisation/pseudonymisation; secure storage and transfer; access controls; compliance with applicable data-protection norms; no personally identifying data in outputs.

Do-no-harm. Sensitivity to dignity around sanitation/defecation topics; avoid stigmatising language; safe, private settings for FGDs; manage expectations (no inducements implying service delivery).

GESI & inclusion. Inclusive, accessible methods; separate/safe spaces and same-sex facilitation where appropriate; deliberate inclusion of women, persons with disabilities, and slum/informal-settlement residents; accessible venues/timing.

Child safeguarding. Although the framework ToR marks child safeguarding “No”, fieldwork touches communities with children, so DC&A Hub will apply child-safeguarding good practice: a safeguarding code of conduct, enumerator briefing/screening, no unsupervised contact, no data collected directly from children unless explicitly approved with parental/guardian consent and a clear protocol, and a reporting/referral pathway. [REVIEW] Confirm with UNICEF/MLGCRA whether any direct engagement with children is in scope and align with UNICEF safeguarding standards.

Ethics approval. [REVIEW] Determine whether institutional/national ethics-board approval is required and secure it before fieldwork.

# 9. Limitations & mitigations

| Limitation / risk | Mitigation |
| --- | --- |
| BaSIS data quality, completeness or availability may constrain quantitative and trend analysis | Run the DQA early; verify at source; triangulate with survey & qualitative data; clearly flag data gaps and confidence; avoid presenting unverified BaSIS figures as fact |
| Absence of reliable baselines/targets for some indicators | Compare to targets only where they exist; otherwise use contribution analysis and qualitative trend evidence; do not fabricate baselines; recommend baseline-setting where missing |
| Attribution is hard (many actors, broad goals) | Use contribution analysis against the theory of change; state confidence; report rival explanations |
| District access & logistics (distance, security, weather/season, informal-settlement access) | Plan routing and timing with MMDAs; flexible scheduling; local enumerators/guides; contingency sites; remote KIIs where needed [REVIEW] |
| Multi-institution coordination (MLGCRA, NDPC, OHLGS, GSS, UNICEF, MMDAs) may slow access/scheduling | Early inception engagement; UNICEF/MLGCRA-issued introduction letters; a stakeholder engagement & scheduling plan |
| Self-report & courtesy bias in surveys/FGDs/KIIs | Triangulate with observation and records; neutral facilitation; same-sex/peer groupings; anonymity assurances |
| Sampling non-representativeness (purposive site selection) | Transparent selection criteria; diversity across urban/rural/slum/informal & performance levels; clearly scope generalisability claims |
| Sensitivity of sanitation topics & safeguarding exposure | Apply do-no-harm and child-safeguarding good practice (Section 8); trained, briefed field teams |
| Inferred purpose/scope (no dedicated evaluation ToR) | Confirm purpose, type, scope, timing and questions at inception; treat [ASSUMPTION]/[REVIEW] markers as the agenda for that meeting |

This evaluation design is a first draft prepared by DC&A Hub for expert and client review. Inception-dependent choices are flagged [REVIEW]; inferences made in the absence of a dedicated evaluation ToR are flagged [ASSUMPTION]. No baseline figures, sample frames, or findings have been fabricated; illustrative sample sizes are flagged [REVIEW].